Project Planning Phase

Project Planning Template - Product Backlog & Schedule

| Date | 14-10-2026 |
| --- | --- |
| Team ID | Individual participant - 323103312150@gvpce.ac.in |
| Project Name | Metro Ticket Generating System - ServiceNow |
| Maximum Marks | 5 Marks |

# Planning basis

This plan follows the natural implementation sequence of the project: requirements and station data, catalog item and variables, client-side logic, QR ticket generation, then testing and documentation. Phase labels and story points are planning estimates for organising the work; no recorded sprint history or measured velocity is available, so none is claimed.

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | Story No. | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Phase 1 | Requirements & data model | USN-1 | As an administrator, I want the booking scope and the metro station table defined so the build has a clear baseline. | 2 | High |
| Phase 1 | Station data | USN-2 | As an administrator, I want the stations loaded into the Metro Station Details table so that forms use valid names. | 2 | High |
| Phase 2 | Catalog item & variables | USN-3 | As a passenger, I want a Book A Metro Ticket item with station, journey type, passenger, amount and payment fields. | 3 | High |
| Phase 2 | Form validation | USN-4 | As a passenger, I want required fields marked and validated so that incomplete bookings are blocked. | 2 | High |
| Phase 3 | Fare calculation | USN-5 | As a passenger, I want the fare calculated from route, journey type and passenger count. | 5 | High |
| Phase 3 | Payment mode | USN-6 | As a passenger, I want Enter payment mode shown when I choose Others, controlled by a UI Policy. | 2 | Medium |
| Phase 4 | QR ticket widget | USN-7 | As a passenger, I want a QR code containing my journey details shown in a modal. | 5 | High |
| Phase 4 | Checkout & request | USN-8 | As a passenger, I want to continue through Order Confirmation and Checkout and get a REQ number. | 3 | High |
| Phase 5 | Testing | USN-9 | As a tester, I want to verify fares, validation, payment field, QR generation and request submission. | 5 | High |
| Phase 5 | Documentation & handover | USN-10 | As a reviewer, I want documentation and screenshots so the solution can be recreated and demonstrated. | 2 | Medium |

# Phase-level schedule (sequence-based; not historical sprint dates)

| Phase | Work package | Dependency / exit condition | Planned story points |
| --- | --- | --- | --- |
| Phase 1 | Requirements, scope, Metro Station Details table and station records. | Stations available before the form is built. | 4 |
| Phase 2 | Catalog item, variables and mandatory-field validation. | Form can be opened and submitted. | 5 |
| Phase 3 | Fare calculation with client scripts; UI Policy for payment mode. | Fare and payment behaviour verified on screen. | 7 |
| Phase 4 | QR ticket widget; Order Confirmation, checkout and request creation. | Passenger gets a QR and a REQ number. | 8 |
| Phase 5 | Testing in the personal developer instance; documentation and screenshots. | Results recorded; handover materials ready. | 7 |
| Total | Sequence reflects the project build order. | Estimates only; actual velocity is not available. | 31 |

# Risks and controls

| Risk | Control |
| --- | --- |
| Fare values wrong for some routes. | Test every route pair and both journey types; keep fare data in one place. |
| QR content not readable by a scanner. | Decode the generated QR and compare it with the selected details. |
| Station list out of date. | Maintain stations only in the Metro Station Details table. |
| Personal developer instance reclaimed after inactivity. | Export the configuration as an update set and keep a backup. |