Acceptance Testing

UAT Execution & Report Submission

| Date | 14-10-2026 |
| --- | --- |
| Team ID | Individual participant - 323103312150@gvpce.ac.in |
| Project Name | Metro Ticket Generating System - ServiceNow |
| Maximum Marks | 4 Marks |

# 1. Purpose of Document

This report summarises UAT coverage and observations for the Metro Ticket Generating System: catalog access, station selection, fare calculation, payment mode, QR ticket generation, checkout and request tracking.

Status: EXECUTED - PARTIAL Ten of twelve planned cases have been executed and passed, based on the screenshots captured on 13-14 October 2026 and the project owner's testing summary. Two cases (QR content check and station maintenance) have not yet been executed. No defects have been logged; three non-blocking observations are listed below. Tester and project-owner sign-off is still to be completed.

# 2. Defect Analysis

No blocking defects were found. Three observations were noted during review; all are open and none prevented a booking.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Open | 0 | 0 | 1 | 2 | 3 |
| Fixed | 0 | 0 | 0 | 0 | 0 |
| By Design | 0 | 0 | 0 | 0 | 0 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 0 | 1 | 2 | 3 |

| ID | Observation | Severity | Status / owner |
| --- | --- | --- | --- |
| O-1 | Stray draft text appears as the item description on the form (Figs 2, 3). | 4 | Open - project owner |
| O-2 | Enter payment mode is visible before Others is selected; confirm intended behaviour (Fig 2). | 4 | Open - project owner |
| O-3 | Calculated fare is not reflected in the request price; Request Summary total is $0.00 (Fig 7). | 3 | Open - project owner |

# 3. Test Case Analysis

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Catalog access & form validation (UAT-01, 02) | 2 | 0 | 0 | 2 |
| Station selection & fare (UAT-03, 04, 05) | 3 | 0 | 0 | 3 |
| Payment mode (UAT-06) | 1 | 0 | 0 | 1 |
| QR ticket (UAT-07, 11) | 2 | 1 | 0 | 1 |
| Checkout & request tracking (UAT-08, 09, 10) | 3 | 0 | 0 | 3 |
| Station data maintenance (UAT-12) | 1 | 1 | 0 | 0 |
| Totals | 12 | 2 | 0 | 10 |

Pass rate of executed cases: 10 / 10 = 100%. Pass rate of all planned cases: 10 / 12 = 83.3%. UAT-05 is based on the project owner's report and has no screenshot.

# 4. Execution evidence

| UAT-03/04: stations and fare | UAT-07: QR ticket |
| --- | --- |
| UAT-08: Order Confirmation | UAT-09: Request Summary REQ0010002 |

UAT-10: REQ0010002 and linked requested item RITM0010002.

# 5. Remaining before final sign-off

- Execute UAT-11 by decoding the generated QR and comparing it with the selected journey.

- Execute UAT-12 by adding a station and confirming it appears in the form.

- Resolve or accept observations O-1 to O-3.

- Record tester name and execution date for every case.

- Obtain tester and project-owner sign-off.

| Tester | Execution date | Result summary | Sign-off |
| --- | --- | --- | --- |
| ________________ | ________________ | ________________________ | ________________ |